GO-LIVE PLAN - XYZ LAUNCH

Go-Live Date: Last Week of November (Expected)

Launch Scope: XYZ MVP (FPS In/Out, Account, BACS In/Out, Standing order, acquiring (Debit, Apple/Google Pay)

| PRODUCT (Lead: Product Development) | Pre-Go-Live | Finalize all MVP features for XYZs. (Completed) |
| --- | --- | --- |
|  |  | Confirm environments are stable (UAT to Production). |
|  |  | Publish Release Notes. (Completed) |
|  |  | Validate onboarding flow (KYB, KYC, onboarding fee). (Completed) |
|  |  | Validate card issuance workflows. (Completed) |
|  |  | Validate FPS and BACS rails. (Completed) |
|  |  | Conduct regression testing. (Completed) |
|  |  | Prepare a focus group framework. (Initiated) |
|  |  | Google Certificates (Pending on ASC) |
|  | Go-Live Day | Enable XYZ module. |
|  |  | Monitor onboarding funnel. |
|  |  | Support CS with help of Ops & ASC for real-time issues. |
|  |  | Ensure notifications/email templates are active. |
|  | Post Go-Live | Daily Product Metrics Reporting: Track adoption of live features, monitor current account balances, and report on clearly defined KPIs, including: - Daily Active Users (DAU) - Transactions Completed - Feature Usage Rate - Onboarding Completions - Transaction Volume - Account Balances - Onboarding Issues - Verification Status / KYB-KYC Completion |
|  |  | Weekly Bug Review: Review and classify bugs by severity and impact on features; analyze effects on feature adoption and account operations. |

| COMPLIANCE | Pre-Go-Live | Finalize Onboarding Plan. |
| --- | --- | --- |
|  |  | Provide customer distribution list with filters (No Documents Required, Documents Required, Rejected). |
|  |  | Confirm KYB/KYC rule set. |
|  |  | Validate fraud database partner integration. |
|  |  | Approve new marketing copies. |
|  | Go-Live Day | Activate monitoring dashboards. |
|  |  | Review onboarding cases. |
|  |  | Set an escalation channel. |
|  | Post Go-Live | Weekly compliance audit. |
|  |  | Update rules based on onboarding behavior. |
|  |  | Prepare regulatory reports. |

| OPERATIONS | Pre-Go-Live | Confirm SOPs for onboarding, verification, monitoring, and disputes. |
| --- | --- | --- |
|  |  | Assign the launch week shift team. |
|  | Go-Live Day | Activate operations war room. |
|  |  | Provide real-time onboarding and payment support. |
|  |  | Coordinate with ASC. |
|  | Post Go-Live | Track operational KPIs. |
|  |  | Optimize workflows. |

| ASC | Pre-Go-Live | Complete UAT sign-off. |
| --- | --- | --- |
|  |  | Ensure notification/email systems are enabled. |
|  | Go-Live Day | Monitor app, payments, and KYB/KYC errors. |
|  |  | Resolve UI/API issues during Go-Live (runtime issues impacting users or transactions). |
|  |  | Monitor FPS, BACS, and Acquiring Flows. |
|  | Post Go-Live | Weekly platform health report. |
|  |  | Patch schedule |

| Finance | Pre-Go-Live | Confirm FPS settlement timings. |
| --- | --- | --- |
|  |  | Validate the BACS DD facility. |
|  |  | Validate ledger mapping. |
|  |  | Prepare a revenue model. |
|  |  | Enable reconciliation automation. |
|  | Go-Live Day | Monitor first transactions. |
|  |  | Validate settlement entries. |
|  |  | Track onboarding fee collection. |
|  | Post Go-Live | Weekly settlement review. |
|  |  | Share revenue snapshots. |

| Marketing | Pre-Go-Live | Prepare launch campaign. |
| --- | --- | --- |
|  |  | Update website. |
|  |  | Prepare emails and social posts. |
|  |  | Produce creative assets. |
|  |  | Plan paid marketing. |
|  |  | Prepare press release. |
|  | Go-Live Day | Publish announcements. |
|  |  | Update website and app store descriptions. |
|  |  | Send email blast. |
|  | Post Go-Live | Track user engagement. |
|  |  | Allocate SME agency budget. |
|  |  | Monitor adoption rate. |

| CUSTOMER SUPPORT | Pre-Go-Live | Train CS agents on the XYZ product, features, and workflows (FPS, BACS, Standing Orders, Card Acquiring). |
| --- | --- | --- |
|  |  | Enable CS access to monitoring dashboards and ticketing flows. |
|  |  | Conduct internal mock calls/chats for onboarding and payment scenarios. |
|  |  | Align escalation paths with Product, Ops, ASC, and Compliance. |
|  |  | Allocate a dedicated launch-week CS support team. |
|  | Go-Live Day | Monitors live onboarding and transaction-related customer queries. |
|  |  | Report high-severity issues immediately to Product & Ops. |
|  |  | Validate that notifications/emails sent to customers are correct and delivered. |
|  |  | Provide feedback on customer pain points surfaced during onboarding. |
|  | Post Go-Live | Daily CS performance and ticket summary report (for the first 7 days). |
|  |  | Identify recurring issues and share insights with Product & ASC for fixes. |
|  |  | Update SOPs based on real customer conversations. |
|  |  | Participate in weekly bug review sessions |
|  |  | Monitor customer satisfaction scores (CSAT) for XYZ journey. |
|  |  | Support focus group insights by sharing top customer complaints, confusion points, and improvement suggestions. |

| CROSS-FUNCTIONAL LAUNCH CHECKLIST | Pre-Go-Live | UAT complete |
| --- | --- | --- |
|  |  | Regression passed |
|  |  | Release notes ready |
|  |  | Compliance rules approved |
|  |  | SOPs ready |
|  |  | Finance validations complete |
|  |  | Marketing materials approved |
|  |  | Feature flags off |
|  | Go-Live Day | Turn on XYZ issuance |
|  |  | Monitor onboarding funnel |
|  |  | Test first 10 transactions |
|  |  | Verify KYB/KYC end-to-end |
|  |  | Push marketing announcements |
|  |  | Activate war room |
|  | Post Go-Live | Daily monitoring for 7 days |
|  |  | First-week management launch report |
|  |  | Prepare focus group initiation timeline |

Each department is responsible for preparing and submitting its respective reports to the Product team. The Product team will consolidate all departmental inputs, compile the final Go-Live report, and submit it to the management.