Q1 2026

PROGRESS REPORT

PRODUCT DEPARTMENT

XYZ COMPANY

Q1: JANUARY – MARCH 2026

EXECUTIVE SUMMARY

Q1 2026 Overview - Product Department | XYZ COMPANY

Strategic Vision

Focused on Customer Behavior-Led Optimization to drive growth and reduce friction across all consumer and business touchpoints. The Q1 strategy centered on delivering high-impact foundational features, resolving customer pain points surfaced through analytics, and preparing a robust pipeline of improvements for Q2.

Key Focus Areas

- Revamp Foundation - Core product flows overhauled for revenue-driving impact (Card Expiry, Payments Migration, Business Pricing).

- Compliance & Security - CKO migration from Frames to Flow to enhance compliance visibility and strengthen transaction security.

- Business Enablement - Cross-border payment capability via Corpay and Stripe Tap to Pay extended to business customers.

- Quick-Fix Planning - Rapid deployment of analytics-backed UX improvements across consumer and business journeys.

- Product Audit - Comprehensive gap analysis of the app and Back Office to identify and resolve product deficiencies ahead of Q2.

Q1 PLAN VS ACHIEVED

Strategic Alignment & Project Evolution

The table below maps each planned Q1 initiative against its actual result and the strategic rationale for any adjustments made during the quarter.

| PLANNED Q1 ITEM | Q1 RESULT | STRATEGIC RATIONALE |
| --- | --- | --- |
| XYZ Item | COMPLETED ✓ | Detected and resolved gap where expired card holders could not reorder. expiry flow designed and delivered in Q1. |
| XYZ Item | UAT IN PROGRESS | Requirements gathered and work package submitted; ASC completed build; currently in UAT. |
| XYZ Item | PLAY STORE SUBMISSION | Submitted to Google Play Store. |
| XYZ Item | FINALIZATION | Promotion removed; fee logic built and tested in pre-production. Pending final production deployment. |
| XYZ Item | FINALIZATION | Requirements submitted; ASC completed build. In final phases ahead of go-live. |
| XYZ Item | FINALIZATION | Gap analysis of app and Back Office underway; findings to drive Q2 roadmap. |

CORE KPI ANALYSIS: EFFORTS & OUTCOMES

KEY METRICS PERFORMANCE - Q1 2026

The following table details the effort invested, outputs delivered, and outcomes achieved for each key Q1 initiative.

| KPI METRIC | EFFORT | OUTCOME |
| --- | --- | --- |
| XYZ Item | Gathered requirements; designed expiry detection and reorder flow. | Seamless card renewal experience. |
| XYZ Item | Requirements gathered from departments; work package submitted to ASC. | Currently in UAT phase; business transactions enabled cross-border. |
| XYZ Item | Requirements gathered; work package submitted to ASC. | Feature submitted to Google Play Store. |
| XYZ Item | Promotion removed; fee logic defined and provided to ASC. | In finalization stage - pending production deployment. |
| XYZ Item | Requirements submitted; IT scoped API integration, sandbox and environment config. | In finalization phase - enhanced compliance visibility and security. |
| XYZ Item | Comprehensive gap analysis conducted across app and Back Office. | Finalization in progress - directly informs Q2 initiatives. |

Q1 Deliverables - Detailed Notes

1. XYZ Item

STATUS: COMPLETED - Q1 2026

When a customer's physical/virtual card reaches its expiry date, the app automatically detects the status and prompts the user to reorder a new card.

The user can reorder a new physical card by paying the applicable fee. Once the reorder is completed successfully, a virtual card immediately appears within the app. The activation process for the physical card remains exactly the same as the current activation flow.

2. XYZ Item

STATUS: UAT PHASE

Cross border payment solution enabling businesses to make seamless international transactions. Initial requirements were gathered from departments, a work package was submitted to ASC, and ASC completed the build. The work package has been received from ASC and is currently in the UAT phase.

3. XYZ Item

STATUS: GOOGLE PLAY STORE SUBMISSION

Stripe Tap to Pay integration for Accept card payments on NFC enables devices. Initial requirements were gathered, a work package was submitted to ASC, and ASC completed the build. The feature is now in the Google Play Store submission stage.

4. XYZ Item

STATUS: FINALIZATION - PRE-PRODUCTION

Removal of promotional pricing for business customers with introduction of standard fee charging. Business pricing logic was provided to ASC, who completed the build and testing in the pre-production environment. Currently in finalization stage ahead of production deployment.

5. XYZ Item

STATUS: FINALIZATION PHASE

Migration of the Checkout (CKO) integration from Frames to Flow for the Add Funds and Checkout journeys. This migration enhances compliance visibility, strengthens security, and improves the user payment experience. Requirements were submitted and ASC completed the build. The IT team is handling API integration, sandbox setup, testing, and environment configuration.

6. XYZ Item

STATUS: FINALIZATION

A comprehensive audit to identify gaps in the app and Back Office. The audit is in the finalization stages and findings will directly drive the Q2 roadmap.

Q2 INITIATIVES UPCOMING PRIORITIES

1. XYZ Item

Revamp the business account onboarding experience to reduce friction, minimize the number of clicks, and create a more intuitive flow for new business customers.

2. XYZ Item

Identify gaps and analyse edge cases in the onboarding and KYC/KYB decision trees for both consumer and business accounts. Validate backend logic, frontend implementation, and API endpoints to ensure end-to-end accuracy and compliance.

3. XYZ Item

Validate backend logic, frontend implementation, and API endpoints for the payments decision trees. Covers both consumer and business payment flows to ensure accuracy, completeness, and reliability.

4. XYZ Item

Enable the issuance of business cards — both physical and virtual — for AU (Australian) business accounts via Stripe. This extends card issuance capability to the business segment.

5. XYZ Item

Set up a comprehensive product analytics system to monitor customer behavior, identify friction points, and track drop-off rates across consumer and business accounts. This will involve integrating ACE Analytics and/or UXCam to enable data-driven insights and continuous product improvements.

6. XYZ Item

Revamp the transaction flow across all payment types to improve the end-to-end user experience. This initiative applies to both consumer and business accounts and aims to reduce friction and increase payment success rates.

Q2 - PRODUCT ROADMAP (2026)

April – June 2026 | Core Projects & Initiatives

| MONTH | CORE PROJECT | Product | STATUS |
| --- | --- | --- | --- |
| May-June | XYZ Item | Business | In Progress |
| May | XYZ Item | Business + Consumer | Planned |
| June | XYZ Item | Business + Consumer | Planned |
| May-July | XYZ Item | Business | Planned |
| May-June | XYZ Item | Business + Consumer | Planned |
| May | XYZ Item | Business | Planned |
| June | XYZ Item | Business + Consumer | Planned |

XYZ COMPANY  |  Product Department  |  Q1 2026 Progress Report