STRIPE ISSUING

End-to-End

Implementation

Guide

─────────────────────────────

For XYZ UK Electronic Money Institution

A comprehensive 26-step framework covering setup, technical integration, compliance, and ongoing program management

| 6 Phases | 26 Steps | UK EMI FCA Compliant |
| --- | --- | --- |

| PREPARED BY Muhammad Umair Ahmed | RESEARCH NOTE This document is based on research. Additional steps and considerations beyond standard documentation have been included to provide a comprehensive implementation framework. |
| --- | --- |

Version 1.0  ·  Confidential  ·  For Internal Use Only

# Programme Overview

This guide provides a structured end-to-end implementation framework for XYZ UK-licensed Electronic Money Institution (EMI) deploying a card programme through Stripe Issuing. The six phases below progress from initial regulatory setup through to live operations and ongoing compliance.

| Phase | Title | Steps | Owner |
| --- | --- | --- | --- |
| Phase 1 | Initial Setup & Eligibility | 1–4 | RD / Legal |
| Phase 2 | Program Design | 5–8 | Product / Operations |
| Phase 3 | Technical Implementation | 9–13 | ASC |
| Phase 4 | User Experience Development | 14–17 | Product / ASC |
| Phase 5 | Testing, Compliance & Security | 18–21 | Product / Ops / Compliance |
| Phase 6 | Launch & Operations | 22–26 | All Teams |

Note: Durations are estimates based on typical implementation timescales. Phases 3 and 4 may run concurrently. Always refer to the Stripe Issuing documentation for the latest technical specifications.

| 01 PHASE | Initial Setup & Eligibility Establish Stripe Issuing account and complete regulatory onboarding |
| --- | --- |

| 1 | Apply for Stripe Issuing |  |
| --- | --- | --- |
|  | → | Contact Stripe sales via stripe.com/contact/baas |
|  | → | Explain UK EMI status and business model |
|  | → | Provide details about intended card program and customer base |
|  | → | Await initial eligibility confirmation |

| 2 | Complete Eligibility Review |  |
| --- | --- | --- |
|  | → | Submit EMI license documentation to Stripe |
|  | → | Complete Stripe's comprehensive risk assessment process |
|  | → | Review, negotiate, and sign Issuing terms and agreements |
|  | → | Receive formal approval for Issuing account |

| 3 | Set Up Stripe Dashboard |  |
| --- | --- | --- |
|  | → | Access approved Issuing dashboard |
|  | → | Configure account-wide settings and preferences |
|  | → | Add team members with appropriate role-based permissions |
|  | → | Enable required features and API capabilities |

| 4 | Complete Banking Partnerships Setup |  |
| --- | --- | --- |
|  | → | Connect with Stripe's UK banking partners |
|  | → | Complete any additional bank-specific KYB requirements |
|  | → | Set up settlement accounts for card transactions |
|  | → | Configure currency accounts and FX handling |

| 02 PHASE | Program Design Define card product, appearance, and operational framework |
| --- | --- |

| 5 | Design Card Program |  |
| --- | --- | --- |
|  | → | Choose card network: Mastercard, Visa, or both |
|  | → | Select card product types (debit, prepaid, credit) |
|  | → | Define card features, benefits, and value proposition |
|  | → | Establish fee structures for end customers |

| 6 | Configure Card Appearance |  |
| --- | --- | --- |
|  | → | Design of physical card artwork and branding elements |
|  | → | Determine card packaging and delivery options |
|  | → | Submit card designs for network approval process |
|  | → | Set up virtual card display assets and formats |

| 7 | Establish Funding Mechanisms |  |
| --- | --- | --- |
|  | → | Set up Issuing balance and reserve requirements |
|  | → | Configure funding sources (bank accounts, Stripe balance) |
|  | → | Implement automatic top-up and sweep mechanisms |
|  | → | Set up settlement flows and create reconciliation processes |

| 8 | Define Operational Procedures |  |
| --- | --- | --- |
|  | → | Create card lifecycle management procedures |
|  | → | Establish dispute handling and chargeback workflows |
|  | → | Define fraud investigation processes and escalation paths |
|  | → | Create emergency card replacement and suspension procedures |

| 03 PHASE | Technical Implementation Build the API integrations, card systems, and authorization logic |
| --- | --- |

| 9 | API Integration |  |
| --- | --- | --- |
|  | → | Obtain production and test API keys from Stripe Dashboard |
|  | → | Integrate Stripe SDKs into application stack |
|  | → | Set up webhook endpoints for real-time event processing |
|  | → | Implement authentication, rate limiting, and error handling systems |

| 10 | Build Cardholder Management System |  |
| --- | --- | --- |
|  | → | Develop KYC collection flows for business customers |
|  | → | Create interfaces for collecting and validating cardholder information |
|  | → | Implement API calls to create, update, and manage cardholders |
|  | → | Build encrypted cardholder data storage with audit trails |

| 11 | Develop Card Issuance System |  |
| --- | --- | --- |
|  | → | Implement virtual card creation and management APIs |
|  | → | Set up physical card ordering and fulfilment processes |
|  | → | Create card activation, PIN set, and delivery tracking workflows |
|  | → | Build secure card number, CVV, and token display mechanisms |

| 12 | Implement Spending Controls |  |
| --- | --- | --- |
|  | → | Configure default and custom spending limits per cardholder |
|  | → | Build interfaces for dynamic spending rules and MCC restrictions |
|  | → | Implement country and currency-level restrictions |
|  | → | Create real-time dynamic spending limit adjustment systems |

| 13 | Build Authorization Systems |  |
| --- | --- | --- |
|  | → | Implement real-time authorization handling via webhooks |
|  | → | Set up custom authorization logic and decisioning engine |
|  | → | Create systems for approvals, declines, and partial authorizations |
|  | → | Build transaction scoring models and fraud prevention rules |

| 04 PHASE | User Experience Development Create intuitive customer interfaces and support tooling |
| --- | --- |

| 14 | Develop Customer Interfaces |  |
| --- | --- | --- |
|  | → | Build card management screens within application |
|  | → | Create transaction history, search, and export views |
|  | → | Implement spending analytics and budget tracking features |
|  | → | Develop PIN management and statement/receipt management features |

| 15 | Set Up Digital Wallet Integration |  |
| --- | --- | --- |
|  | → | Implement Apple Pay and Google Pay provisioning support |
|  | → | Create wallet provisioning and token management flows |
|  | → | Test digital wallet end-to-end transaction functionality |
|  | → | Build secure token provisioning and lifecycle systems |

| 16 | Create Customer Support Tools |  |
| --- | --- | --- |
|  | → | Build internal tooling for customer support agents |
|  | → | Implement card replacement and emergency block workflows |
|  | → | Create dispute initiation and case management processes |
|  | → | Develop customer communication templates and notification systems |

| 17 | Implement Reporting Systems |  |
| --- | --- | --- |
|  | → | Create financial reporting dashboards for internal teams |
|  | → | Build transaction monitoring and anomaly detection reports |
|  | → | Develop regulatory reporting capabilities and data exports |
|  | → | Implement comprehensive audit trail functionality |

| 05 PHASE | Testing, Compliance & Security Validate implementation and meet all regulatory obligations |
| --- | --- |

| 18 | Sandbox Testing |  |
| --- | --- | --- |
|  | → | Test end-to-end flows in Stripe's sandbox environment |
|  | → | Simulate card creation, activation, and transaction scenarios |
|  | → | Test authorization controls, limits, and edge cases |
|  | → | Conduct load testing for high volume transaction scenarios |

| 19 | Compliance Review |  |
| --- | --- | --- |
|  | → | Conduct final compliance checks across all regulatory requirements |
|  | → | Review data protection, GDPR, and privacy controls |
|  | → | Complete AML and CTF procedures and policy documentation |
|  | → | Ensure FCA compliance specific to UK EMI obligations |

| 20 | Security Auditing |  |
| --- | --- | --- |
|  | → | Perform comprehensive security reviews of card data handling |
|  | → | Review access controls, least privilege, and permission structures |
|  | → | Conduct third-party penetration testing on all endpoints |
|  | → | Create and test incident response procedures |

| 21 | Disaster Recovery Planning |  |
| --- | --- | --- |
|  | → | Create documented backup and recovery procedures |
|  | → | Develop and test business continuity plans |
|  | → | Set up redundant systems for critical components |
|  | → | Establish and rehearse emergency protocols with the team |

| 06 PHASE | Launch & Operations Roll out card program and maintain long-term performance |
| --- | --- |

| 22 | Soft Launch |  |
| --- | --- | --- |
|  | → | Release to a limited, controlled set of pilot customers |
|  | → | Monitor transaction flows and system performance closely |
|  | → | Gather structured feedback from early users |
|  | → | Validate and test all customer support processes |

| 23 | Full Rollout |  |
| --- | --- | --- |
|  | → | Expand card programme to all eligible business customers |
|  | → | Monitor transaction volumes and spending patterns |
|  | → | Scale infrastructure proactively based on growth data |
|  | → | Implement targeted marketing campaigns and customer education |

| 24 | Ongoing Management |  |
| --- | --- | --- |
|  | → | Monitor real-time transaction trends and anomalies |
|  | → | Analyze fraud patterns and refine detection models |
|  | → | Update spending controls and rules based on performance data |
|  | → | Continuously improving customer experience based on feedback |

| 25 | Performance Monitoring & Optimization |  |
| --- | --- | --- |
|  | → | Track KPIs: authorization rates, fraud rates, dispute rates |
|  | → | Analyze card usage, spending patterns, and customer behavior |
|  | → | Optimize authorization rates and reduce false declines |
|  | → | Conduct regular programme reviews and implement enhancements |

| 26 | Regulatory Compliance Maintenance |  |
| --- | --- | --- |
|  | → | Stay current on evolving UK FCA and EU PSD2 regulations |
|  | → | Conduct periodic internal compliance reviews and gap assessments |
|  | → | Update policies and procedures in response to regulatory changes |
|  | → | Complete all required regulatory reporting and maintain audit documentation |

# Key Compliance Considerations

UK EMIs operating a card programme must maintain compliance across multiple frameworks simultaneously. The areas below require particular attention throughout the implementation lifecycle.

| ▌ FCA Authorization As a UK EMI, FCA authorization must remain current throughout. Ensure Stripe has copies of license and notify them of any material regulatory changes. |  | ▌ PCI DSS Compliance Stripe handles PCI scope for card data storage, but integration must meet the applicable SAQ. Work with a QSA to determine scope and obligations. |
| --- | --- | --- |
| ▌ AML & CTF Implement robust transaction monitoring, SARs procedures, and customer due diligence processes from Day 1. MLRO must sign off on the programme before launch. |  | ▌ GDPR & Data Protection Cardholder data processing requires a lawful basis. Maintain a ROPA, data processing agreements with Stripe, and clear privacy notices for cardholders. |
| ▌ Operational Resilience FCA PS21/3 requires documented impact tolerances for important business services. Card issuance is likely a critical service requiring a resilience plan. |  | ▌ Network Rules Mastercard and Visa programme rules must be reviewed and adhered to throughout. Non-compliance can result in programme suspension. |